# Process Log Detailed

# Process Log (Detailed)

Date range: 2026-02-08 onward

Project: Android Voice Assistant

## 1) Discovery and Scope Framing

1. Captured product intent:

- voice-first assistant for task capture, calendar sync, and coordination.

2. Defined initial scope:

- include task/calendar core and coordination assistance;

- exclude high-risk autonomous operations and non-core workflows.

3. Established top-down planning sequence:

- requirements -> architecture -> data/API/security -> execution plan.

## 2) Stage 1 Artifacts

Created:

1. `docs/requirements-v1.md`

2. `docs/architecture.md`

3. `docs/data-model.md`

4. `docs/api-contracts.md`

5. `docs/security-privacy.md`

6. `docs/roadmap-v1.md`

7. `docs/backlog-v1.md`

8. `docs/adr/0001-platform-and-architecture-baseline.md`

Design choices:

1. Use C4-style system and container diagrams.

2. Separate orchestration from provider adapters.

3. Enforce confirmation on mutations.

4. Treat observability/audit as mandatory requirements.

## 3) Documentation Export Strategy

1. Produced Word-compatible `.rtf` files for all major docs.

2. Added a local `.docx` exporter script:

- `docs/word/export_docx.py`.

3. Generated `.docx` versions of all major planning artifacts.

Reason:

1. Provide shareable formats without relying on external tooling.

## 4) Integration and Cost Clarity

Created:

1. `docs/integration-strategy.md`

2. `docs/cost-estimate-v1.md`

3. `docs/cost-calculator-single-user.csv`

Key choices:

1. API architecture:

- app -> backend -> providers.

2. Billing assumption:

- consumer subscriptions and API billing are separate.

3. Cost model:

- assumptions + explicit formulas + scenario math.

4. Calculator update:

- fixed formula column references to `Value` column.

- added side-by-side OpenAI vs Gemini comparison.

## 5) Stage 2 Execution Design

Created:

1. `docs/stage-2-execution-design/mvp-scope-lock.md`

2. `docs/stage-2-execution-design/implementation-plan-sprint-1-3.md`

3. `docs/stage-2-execution-design/vertical-slice-spec-task-create.md`

4. `docs/stage-2-execution-design/dod-and-quality-gates.md`

Key choices:

1. Lock MVP scope to P0 delivery.

2. Run a vertical slice before broad feature expansion.

3. Use quality gates as release criteria, not optional guidance.

## 6) Stage 3 Build and Jira Mapping

Created:

1. `docs/stage-3-build/tickets-stage-3.csv`

2. `docs/stage-3-build/jira-AAA-import.csv`

3. `docs/stage-3-build/jira-AAA-traceability.csv`

4. `docs/stage-3-build/jira-AAA-board-guide.md`

Key choices:

1. Produce import-ready issue set with epics/stories/tasks.

2. Map planning docs to delivery artifacts for traceability.

3. Keep sprint field blank in base import to avoid board-specific ID mismatch.

## 7) Stage 4 Build Kickoff

Created:

1. `docs/stage-4-build-kickoff/tech-stack-decisions.md`

2. `docs/stage-4-build-kickoff/repo-structure.md`

3. `docs/stage-4-build-kickoff/environment-and-secrets.md`

4. `docs/stage-4-build-kickoff/sprint-1-execution-checklist.md`

Key choices:

1. TypeScript backend with queue-based reliability pattern.

2. Android-first delivery for MVP focus.

3. Environment separation and secret management requirements upfront.

## 8) Additional Jira Execution Artifact

Created:

1. `docs/stage-3-build/jira-AAA-sprint-1-import.csv`

Purpose:

1. Fast-start Sprint 1 import with vertical-slice tickets and relevant epics.

## 9) Process Governance Pattern Applied

1. Organized docs by stages to reduce planning sprawl.

2. Maintained top-level index updates after each stage.

3. Preserved traceability from requirements to implementation tickets.

## 10) Current Readiness

1. Planning and execution design complete.

2. Jira import artifacts prepared.

3. Sprint 1 kickoff checklist ready for implementation start.