# Process Log Executive

# Process Log (Executive)

## Objective

Plan and structure a voice-first AI assistant product before implementation, with traceable architecture, requirements, delivery plan, and Jira execution mapping.

## Phase Timeline

1. Stage 1: Product planning and architecture baseline.

2. Stage 2: Execution design and MVP scope lock.

3. Stage 3: Build planning and Jira import mapping.

4. Stage 4: Build kickoff and implementation setup decisions.

## Key Outputs Produced

1. Requirements and success metrics.

2. System architecture with diagrams.

3. Data model and API contracts.

4. Security and privacy design.

5. Cost model and single-user calculator.

6. Sprint plan and vertical slice spec.

7. Jira import files and traceability matrix.

8. Build kickoff checklists and stack decisions.

## Major Decisions Made

1. Architecture pattern:

- Mobile app calls backend; backend calls model and calendar providers.

2. Trust model:

- Confirmation required before state-changing actions.

3. Delivery model:

- Vertical slice first (`interpret -> confirm -> create task -> audit -> reminder`).

4. Prioritization:

- P0 scope locked for MVP; P1 deferred where needed.

5. Provider strategy:

- Start with one calendar provider and one primary model path; add fallback/provider parity later.

## Cost Strategy Summary

1. Created assumption-driven cost estimate model.

2. Added single-user calculator with OpenAI vs Gemini comparison.

3. Included voice and infra costs alongside LLM token costs.

## Jira Delivery Readiness

1. Built project-key-targeted import (`AAA`) CSV.

2. Added Sprint 1-only import CSV for immediate execution start.

3. Added document-to-ticket traceability mapping.

## Current State

Planning and execution design are complete enough to start Sprint 1 implementation with low ambiguity.